Performance Test Agent Tool: Requirements & Implementation Plan

Executive Summary

The Performance Test Agent is an AI-driven load testing orchestration platform designed to automate end-to-end performance testing workflows. It integrates with Streamlit frontend, FastAPI backend, and AI agents (CrewAI/LangGraph) to intelligently generate, execute, and analyze load test scenarios against target websites. This document outlines functional and non-functional requirements and the implementation roadmap.

1. Project Overview

1.1 Purpose

Create an automated performance testing framework that:

- Accepts user-defined test parameters (URL, users, duration)

- Orchestrates intelligent test script generation using LLMs

- Executes Apache JMeter load tests against target websites

- Analyzes results and generates actionable performance reports

- Provides real-time visibility through a dashboard interface

1.2 Key Components

- Streamlit Frontend: User interface for parameter submission and results visualization

- FastAPI Backend: RESTful API for test orchestration and coordination

- AI Agent Orchestrator (CrewAI/LangGraph): Intelligent workflow coordination with specialized agents

- Apache JMeter: Load test execution engine

- File System: Persistent storage for test artifacts and results

- Target Website: External system under performance evaluation

1.3 Stakeholders

- QA Engineers: Primary users who design and execute tests

- DevOps Teams: Monitor and manage infrastructure

- Development Teams: Receive performance feedback for optimization

- Project Managers: Track performance metrics and SLAs

2. Functional Requirements

2.1 User Input & Parameter Management

FR-2.1.1: Test Parameter Submission

The system shall allow users to submit test parameters through the Streamlit frontend:

- Target URL: HTTP/HTTPS endpoint to test

- Concurrent Users: Number of virtual users (range: 1-1000)

- Test Duration: Duration in seconds (range: 60-3600)

- Ramp-up Time: Time to reach full user load (range: 10-300 seconds)

- Think Time: Delay between requests per user (optional)

FR-2.1.2: Parameter Validation

The system shall validate all inputs:

- URL must be valid HTTP/HTTPS format

- Users must be positive integer within acceptable range

- Duration must be greater than ramp-up time

- All fields must be present before submission

FR-2.1.3: Test Configuration Persistence

Valid test parameters shall be stored for audit and reproducibility.

2.2 Test Script Generation

FR-2.2.1: Intelligent Script Generation

The Script Generator Agent (powered by LLM) shall:

- Accept validated test parameters as input

- Generate JMeter test scripts (.jmx files) with proper configuration

- Create realistic HTTP request scenarios based on target URL

- Include response assertions and sample results configuration

- Output script should be executable without manual modification

FR-2.2.2: Script Customization

Generated scripts shall support:

- Multiple request types (GET, POST with sample payloads)

- Correlation handling for dynamic parameters

- Standard JMeter elements: Thread Groups, HTTP Samplers, Listeners

- CSV result output configuration

FR-2.2.3: Script Validation

Generated .jmx files shall be validated before execution:

- XML structure integrity

- Required JMeter elements presence

- Configuration consistency

2.3 Test Execution

FR-2.3.1: JMeter Execution

The Test Runner Agent shall:

- Execute generated JMeter scripts via command-line interface

- Execute command: jmeter -n -t <script.jmx> -l results.csv -j jmeter.log

- Monitor test execution in real-time

- Capture test duration and completion status

- Handle execution errors gracefully

FR-2.3.2: Cloud Target Testing

The system shall support testing against:

- Cloud-hosted websites (HTTP/HTTPS)

- No authentication required in MVP

- Proper timeout handling (connection timeout: 30s, response timeout: 60s)

FR-2.3.3: Result Capture

JMeter results shall be captured in:

- CSV format: results.csv with columns (timestamp, elapsed, label, responseCode, success)

- Log format: jmeter.log for debugging

- Both files shall be persisted to file system

FR-2.3.4: Concurrent Test Prevention

The system shall prevent concurrent test execution:

- Only one test may run at a time

- Queue subsequent requests or display error message

- Return status indicating test already in progress

2.4 Results Analysis

FR-2.4.1: Performance Metrics Extraction

The Performance Analyst Agent shall extract from results.csv:

- Total Requests: Count of all HTTP samples

- Successful Requests: Count where responseCode=200

- Failed Requests: Count where responseCode≠200

- Success Rate: (Successful/Total) × 100%

- Average Response Time: Mean of elapsed column (milliseconds)

- Min Response Time: Minimum elapsed value

- Max Response Time: Maximum elapsed value

- 95th Percentile Response Time: P95 of elapsed values

- Throughput: Requests per second (Total Requests / Test Duration)

- Error Types: Categorize failures by response code

FR-2.4.2: Analysis Using LLM

The Analyst Agent shall use LLM to:

- Interpret performance data in business context

- Identify performance bottlenecks and anomalies

- Compare against industry benchmarks

- Provide optimization recommendations

- Generate human-readable insights

- Flag critical performance issues

FR-2.4.3: Summary Report Generation

The system shall generate a summary report containing:

- Executive summary with pass/fail status

- Key metrics table (response times, throughput, success rate)

- Findings and bottleneck analysis

- Actionable recommendations

- Test execution metadata (URL, users, duration, timestamp)

2.5 Results Presentation

FR-2.5.1: Dashboard Display

The Results Dashboard (Streamlit) shall display:

- Test execution status and completion

- Key metrics in visual format (cards/widgets)

- Success rate with color coding (green ≥95%, yellow 80-95%, red <80%)

- Response time distribution chart

- Performance summary text report

- Download options for raw results (CSV)

FR-2.5.2: Report Export

Users shall be able to download:

- CSV Export: Raw results.csv file

- HTML Report: Formatted performance report for sharing

- Summary Report: Text-based analysis with recommendations

FR-2.5.3: Real-time Updates

The dashboard shall reflect:

- Test execution progress (if applicable)

- Results update upon test completion

- Clear indication of test state (running/completed/failed)

2.6 System Integration & Orchestration

FR-2.6.1: API Endpoints

FastAPI backend shall provide:

- POST /start-test: Initiate test with parameters

- GET /test-status: Retrieve current test status

- GET /results: Retrieve completed test results

- GET /health: System health check

FR-2.6.2: Agent Coordination

The AI Agent Orchestrator (CrewAI/LangGraph) shall:

- Coordinate between Script Generator, Test Runner, and Analyst agents

- Manage task dependencies and sequencing

- Handle agent failures and retries

- Log all agent activities for audit trail

FR-2.6.3: Error Handling

System shall handle:

- Network timeouts to target website

- JMeter execution failures

- File system I/O errors

- Invalid test parameters

- LLM API failures

- Graceful degradation and user notification

3. Non-Functional Requirements

3.1 Performance

NFR-3.1.1: API Response Time

- Test submission response: <2 seconds

- Status query response: <1 second

- Results retrieval response: <3 seconds (for results <10MB)

NFR-3.1.2: Test Execution Time

- Script generation: <30 seconds

- Test execution: Duration as specified by user (typically 1-10 minutes)

- Results analysis: <60 seconds

NFR-3.1.3: Throughput Capacity

- Support load test scenarios up to 1000 concurrent virtual users

- Handle test durations up to 1 hour

3.2 Scalability

NFR-3.2.1: Horizontal Scaling

- Backend API deployable as multiple instances

- File storage accessible from all instances (network-attached)

- Agent orchestration framework supports distributed execution

NFR-3.2.2: Data Volume

- Support up to 1M requests per test run

- Store results efficiently with CSV compression for large datasets

3.3 Reliability & Availability

NFR-3.3.1: Availability

- Target 99.5% uptime for API services

- Graceful handling of temporary service interruptions

- Automatic retry for transient failures

NFR-3.3.2: Data Persistence

- All test parameters and results persisted to file system or database

- No data loss on service restart

- Audit trail of all test executions

NFR-3.3.3: Error Recovery

- Failed tests recoverable with clear error messages

- LLM failures do not block test execution (fallback to basic analysis)

- System state remains consistent on any failure

3.4 Security

NFR-3.4.1: Input Validation

- All user inputs validated against type and range constraints

- URL validation to prevent SSRF attacks

- Injection attack prevention in script generation

NFR-3.4.2: API Security

- HTTPS enforced for all API communications

- Request rate limiting (e.g., 100 requests/minute per client)

- CORS configuration for frontend access

NFR-3.4.3: Data Protection

- Sensitive parameters not logged in plain text

- Results files protected with appropriate file permissions

- No credentials stored in scripts or logs

3.5 Usability

NFR-3.5.1: User Interface

- Streamlit frontend responsive and intuitive

- Clear labeling and help text for all parameters

- Real-time validation feedback on parameter entry

NFR-3.5.2: Documentation

- API documentation (Swagger/OpenAPI)

- User guide for frontend

- Troubleshooting guide for common issues

3.6 Maintainability

NFR-3.6.1: Code Quality

- Modular architecture with clear separation of concerns

- Comprehensive logging at DEBUG, INFO, WARNING, ERROR levels

- Unit and integration tests with ≥80% code coverage

NFR-3.6.2: Configuration Management

- Environment variables for deployment configuration

- No hardcoded credentials or endpoints

- Configurable timeouts and retry policies

NFR-3.6.3: Monitoring & Observability

- Structured logging for all major operations

- Metrics collection for API endpoints (latency, error rate)

- Health check endpoint for infrastructure monitoring

4. System Architecture

4.1 Component Interaction Flow

The system follows this workflow:

- User Submission: User enters test parameters in Streamlit frontend and clicks "Start Test"

- Parameter Handoff: FastAPI backend receives POST request with test configuration

- Agent Orchestration: AI Agent Orchestrator (CrewAI/LangGraph) kicks off multi-agent workflow:

  - Script Generator Agent creates JMeter test script (.jmx)

  - Saves script to File System

  - Test Runner Agent executes JMeter with generated script

  - JMeter outputs results.csv to File System

- Results Analysis: Analyst Agent reads results.csv, extracts metrics, uses LLM for insights

- Report Generation: Summary report created with metrics and recommendations

- Results Delivery: Results returned to FastAPI backend via return response

- Dashboard Display: Streamlit frontend fetches results via API and displays to user

- Export: User can download CSV or HTML report

4.2 Technology Stack

| Component | Technology | Purpose |
| --- | --- | --- |
| Frontend | Streamlit | Web UI for parameter input and results display |
| Backend API | FastAPI | RESTful API for orchestration |
| Agent Orchestration | CrewAI / LangGraph | AI agent coordination and task execution |
| LLM Integration | OpenAI GPT-4o / Claude | Script generation and analysis |
| Load Testing | Apache JMeter | Load test execution |
| Storage | File System / S3 | Persist scripts, results, and artifacts |
| Monitoring | Logging (Python stdlib) | Operation visibility |
| Deployment | Docker, Kubernetes (optional) | Containerization and orchestration |

Table 1: Technology Stack Components

5. Implementation Plan

Phase 1: Foundation (Weeks 1-2)

Objectives: Establish core infrastructure and basic workflows

- Task 1.1: Set up project repository and development environment

  - Initialize Git repository with folder structure

  - Create Python virtual environment with requirements.txt

  - Configure IDE and development tools

- Task 1.2: Develop FastAPI backend scaffold

  - Create FastAPI application with basic structure

  - Implement /health and /start-test endpoints (skeleton)

  - Set up request/response models using Pydantic

  - Configure logging and error handling middleware

- Task 1.3: Build Streamlit frontend scaffold

  - Create Streamlit app with parameter input form

  - Implement basic UI layout and styling

  - Create connectivity to FastAPI backend (mock initially)

- Task 1.4: Set up JMeter and file system integration

  - Install Apache JMeter

  - Create file structure for scripts and results

  - Test JMeter command-line execution

- Deliverables: Runnable backend and frontend with basic structure

Phase 2: Core Script Generation (Weeks 3-4)

Objectives: Implement intelligent test script generation using AI agents

- Task 2.1: Integrate CrewAI/LangGraph orchestration

  - Install and configure CrewAI or LangGraph

  - Create agent definitions for Script Generator

  - Implement LLM integration (OpenAI/Claude API)

- Task 2.2: Develop Script Generator Agent

  - Create agent with JMeter script generation tools

  - Implement prompt engineering for realistic script generation

  - Generate parameterized JMeter .jmx files

  - Validate generated scripts before persistence

- Task 2.3: Implement script persistence

  - Save generated scripts to file system with naming convention

  - Implement script versioning and tracking

  - Create script retrieval functionality

- Task 2.4: Integrate with FastAPI backend

  - Connect FastAPI /start-test to agent orchestration

  - Implement asynchronous task execution

  - Add test status endpoint (/test-status)

- Deliverables: Working script generation with agent orchestration

Phase 3: Test Execution & Results Capture (Weeks 5-6)

Objectives: Execute tests and capture performance metrics

- Task 3.1: Develop Test Runner Agent

  - Create agent for JMeter command execution

  - Implement subprocess management and monitoring

  - Handle test execution errors and timeouts

  - Capture stdout/stderr logs

- Task 3.2: Results capture and storage

  - Configure JMeter to output results.csv with required fields

  - Implement results file reading and parsing

  - Store results with unique test execution ID

  - Create results retrieval endpoint

- Task 3.3: Concurrent test prevention

  - Implement test state management (idle/running/completed)

  - Add queue or blocking mechanism for concurrent requests

  - Provide clear status feedback to users

- Task 3.4: Integration testing

  - Test with sample target website

  - Validate end-to-end flow from parameter submission to results capture

  - Stress test with various parameter combinations

- Deliverables: Full test execution pipeline with result capture

Phase 4: Results Analysis & Dashboard (Weeks 7-8)

Objectives: Analyze results and display through interactive dashboard

- Task 4.1: Develop Performance Analyst Agent

  - Create agent for results CSV parsing

  - Implement metrics extraction algorithms

  - Use LLM for performance insights and recommendations

  - Generate structured analysis report

- Task 4.2: Build Results Dashboard

  - Create Streamlit dashboard layout

  - Implement metrics cards and KPI displays

  - Add response time distribution charts

  - Implement export functionality (CSV, HTML)

- Task 4.3: Report generation

  - Create HTML report template

  - Populate with metrics, charts, and analysis

  - Implement summary text report generation

- Task 4.4: Dashboard integration

  - Connect Streamlit results view to FastAPI /results endpoint

  - Implement polling for real-time updates (if test is running)

  - Add result refresh and export buttons

- Deliverables: Interactive dashboard with analysis and reporting

Phase 5: Testing, Hardening & Documentation (Weeks 9-10)

Objectives: Ensure reliability, security, and usability

- Task 5.1: Comprehensive testing

  - Unit tests for all backend modules (target: ≥80% coverage)

  - Integration tests for API endpoints

  - UI testing for Streamlit frontend

  - End-to-end testing with real target websites

- Task 5.2: Security hardening

  - Input validation and sanitization

  - API rate limiting and authentication (if needed)

  - HTTPS configuration

  - Dependency vulnerability scanning

- Task 5.3: Performance optimization

  - Profile and optimize slow operations

  - Cache frequently accessed data

  - Optimize CSV parsing for large result sets

- Task 5.4: Documentation

  - API documentation (Swagger/OpenAPI)

  - User guide with screenshots

  - Deployment guide and runbook

  - Troubleshooting FAQ

- Deliverables: Production-ready system with comprehensive documentation

Phase 6: Deployment & Monitoring (Weeks 11-12)

Objectives: Deploy to production and monitor performance

- Task 6.1: Containerization

  - Create Docker image for backend (FastAPI + agents)

  - Create Docker image for frontend (Streamlit)

  - Set up docker-compose for local development

- Task 6.2: Deployment setup

  - Configure deployment environment (cloud or on-premises)

  - Set up CI/CD pipeline (GitHub Actions or similar)

  - Implement environment-specific configuration

- Task 6.3: Monitoring & observability

  - Set up structured logging

  - Implement metrics collection (API latency, error rates)

  - Configure alerts for critical issues

  - Create operational dashboard

- Task 6.4: Production validation

  - Verify system performance and reliability in production

  - Load test the performance testing tool itself

  - Collect user feedback and iterate

- Deliverables: Production deployment with monitoring

6. Risk Assessment & Mitigation

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| LLM API failures | Script generation halted, test cannot begin | Implement fallback to template-based script generation; retry logic with exponential backoff |
| Target website downtime | Test execution fails | Clear error messaging; allow test retry; provide alternative test targets |
| Large result sets (1M+ rows) | Dashboard performance degradation | Implement result sampling; use pagination; optimize CSV parsing; consider database for large-scale |
| Concurrent test requests | Race conditions, data corruption | Implement mutex/locking mechanism; queue requests; provide clear status feedback |
| JMeter installation/compatibility | Tool unavailable in deployment environment | Document JMeter requirements; automate installation via Docker; test on target OS |
| Agent orchestration complexity | Difficult to debug, maintain, and extend | Use well-documented framework (CrewAI); implement comprehensive logging; clear agent roles |
| Network latency to target | Inflated response times, test unreliability | Configure appropriate timeouts; document network requirements; run tests from same region as target |

Table 2: Risk Assessment and Mitigation

7. Success Criteria

7.1 Functional Success Criteria

- User can submit test parameters via Streamlit and initiate test

- System generates valid JMeter .jmx script automatically

- JMeter executes test and captures results.csv without manual intervention

- Results are analyzed and key metrics extracted accurately

- Dashboard displays results with clear visualizations

- User can export results in CSV and HTML formats

- System handles at least 1000 concurrent virtual users in test scenarios

- Error messages are clear and actionable for users

7.2 Non-Functional Success Criteria

- API responds in <2 seconds for test submission

- Script generation completes in <30 seconds

- Results analysis completes in <60 seconds

- System uptime ≥99.5%

- Code coverage ≥80% for backend logic

- Documentation complete and user-tested

- Deployment automated via CI/CD pipeline

- Monitoring and alerting operational

8. Future Enhancements

Beyond the MVP, consider:

- Authentication & Authorization: Multi-user support with role-based access control

- Advanced Test Scenarios: Support for complex workflows, think time profiles, data parameterization

- Result Comparison: Compare multiple test runs to identify regressions

- Scheduled Tests: Automatic test execution on schedule or trigger

- Test Templates: Pre-built test scenarios for common application types

- Custom Assertions: User-defined pass/fail criteria

- Distributed Load Generation: Distribute virtual users across multiple JMeter instances

- Integration with CI/CD: Automated performance testing in deployment pipelines

- Database for Results: Replace file system with database for better scalability

- Advanced Analytics: Machine learning for anomaly detection and predictive analysis

9. References

- Apache JMeter Documentation: https://jmeter.apache.org/

- Streamlit Documentation: https://docs.streamlit.io/

- FastAPI Documentation: https://fastapi.tiangolo.com/

- CrewAI Framework: https://crewai.com/

- LangGraph Documentation: https://langchain-ai.github.io/langgraph/

- Performance Testing Best Practices: https://www.perfmatrix.com/performance-testing/

Document Version: 1.0
Last Updated: December 11, 2025
Status: Ready for Development